## Slide 1: SA – Reverse Engineering
Advisor Meeting 03.11.2022
Construction Phase

## Slide 2: Deliverables for this Meeting
Students
  PoC Server Docker
  Different Compiler with public Code
Advisor
  Hacking Lab CD Packet for IDA
  Intro 2 and 3 on Hacking Lab

## Slide 3: Decisions from Sprint Meeting
Python file instead of C file on Docker

## Slide 4: Lab #5: First RE Attempts
Compile a C simple file with different compilers and dynamic flag for students to figure out.
Additional .net application

## Slide 5: Lab #6: Remote RE
Use Docker to host Server file ( s6 overlay )
Dynamically changing flag ( done by Hacking-Lab)

## Slide 6: Testing
Started Testing for the Labs Intro #2 and Intro #3
First Feedback
Additional Planned

## Slide 7: Plan for Labs
Topic | Description
(Refresher) | Refreshing Knowledge of previous modules and lectures
Introduction into RE #1 | Introducing the different tools to the student
Introduction into RE #2 | Static analysis of a given Program
Introduction into RE #3 | Dynamic analysis of a given Program
First RE attempts | Given simple files compiled in several languages (py, c#, c++…) get flag
Client Server Application | Using Docker to give students a downloadable file with changing flag
First keygen | Not only finding out the password but writing a keygen for the program
Harder CrackMes | Introduce new native API funcs / techniques like stack strings
Injection techniques | Explain some injection techniques
Dump memory | Explain how to dump memory off a given executable which uses a previously explained injection technique
“Anti”- Techniques | Introduce “Anti”- Techniques and provide program for students to bypass